# FEMORA — Person 1 Plan (Frontend)

Your job: build every screen. You write no database, encryption, AI or deployment code.

You have the lighter role. You build what users see and touch, using data functions that Person 2 and Person 3 provide. Until their code is ready, you use mock versions with the exact same function names and return shapes.

## 1. What you own

- Your folders: src/ui, src/pages, src/styles.

- You do not write: storage code, PIN or encryption, safety rules, cycle or pregnancy calculations, AI calls, PDF building, or deployment.

- If a screen needs data no function provides, ask the owner. Person 2 owns data and safety. Person 3 owns AI, content and reports. Do not invent the data in the screen.

- Your branch: frontend. Merge to main through a pull request at least every 4 hours.

## 2. Before you start (hours 0 to 2)

- Read the UI/UX brief (pages 5 and 6 of the PRD) and the app flow document.

- Sample the Sage Rose colors from the supplied reference images. Never invent brand colors. If a value is missing, ask the team.

- With the other two, write src/types.ts and the src/contract folder, and freeze version 1.

- Set VITE_USE_MOCKS=true in your local environment file.

## 3. The functions you call

From Person 2 (data and safety)

- Profiles: useProfiles, createProfile, unlockProfile, lockProfile, useActiveProfile, wipeProfile

- Settings and profiles: useSettings, updateSettings, useHealthProfile, saveHealthProfile, useJourneyProfile, saveJourneyProfile

- Health data: useCheckins, saveCheckin, useRecords, saveRecord, deleteRecord, useAppointments, saveAppointment, deleteAppointment

- Other: useNotifications, useBookmarks, toggleBookmark, useRecentlyViewed, useConsents, setConsent

- Results: evaluateSafety, useCycleEstimate, usePregnancyInfo, useTrends, exportBackup, importBackup

From Person 3 (AI, content, reports)

- getAiExplanation, previewAiPayload

- searchContent, getTopic

- buildReport, the <ReportDocument> component, downloadReport, shareReport

Rule for every save: it returns { ok: true, data } or { ok: false, code, message }. Show "saved" only when ok is true. On failure, keep the typed values and offer a retry.

## 4. Your tasks by phase

Phase 1: Setup (hours 0 to 2)

- Tailwind with the Sage Rose tokens as CSS variables, with light and dark sets on <html>.

- Install the shadcn/ui components.

- The page shell: header, navigation, and a label showing which journey the user is in.

Phase 2: Components (hours 2 to 6)

- Cards, form fields, buttons, badges, tabs, date input and confirmation dialogs.

- A timeline component, an insight card, and a safety banner.

- The "AI-generated" label and the "Sample data" label.

- One template each for empty, loading and error states.

Phase 3: Profiles and onboarding (hours 4 to 8)

- / welcome page and /about.

- /profiles (the "Who's using FEMORA?" picker) and /profiles/new.

- PIN setup and the lock screen, with the note that a forgotten PIN cannot be recovered.

- /onboarding and /select-journey (three options, never assigned from age).

- /settings/privacy and the consent screens.

Phase 4: Menstrual Health screens (hours 6 to 16)

- /menstrual, /menstrual/profile, /menstrual/cycle, /menstrual/check-in.

- /menstrual/insights, /menstrual/safety, /menstrual/report, /menstrual/learn.

- /menstrual/sexual-wellbeing: optional, private, and hidden until the user turns it on in settings. The FAQs and glossary sit alongside the other features, not in place of them.

- Predictions show an "estimate" label and never imply certainty.

Phase 5: Maternity screens (hours 12 to 22)

- /maternity, /maternity/profile, /maternity/dashboard, /maternity/check-in.

- /maternity/safety, /maternity/learn, /maternity/report.

- /maternity/birth-plan, /maternity/hospital-checklist, /maternity/postpartum, /maternity/appointments.

- The dashboard changes to postpartum content when the status changes.

Phase 6: Menopause and shared screens (hours 16 to 26)

- /menopause, /menopause/profile, /menopause/dashboard, /menopause/check-in.

- /menopause/insights, /menopause/learn, /menopause/safety, /menopause/report, /menopause/care.

- Shared: /learn (search, bookmarks, recently viewed), /notifications, /profile, /profile/health-history, /profile/preferences, /settings, /help, /legal/privacy, /legal/terms.

- The report preview screen with a remove-section option, then Download and Share buttons.

Tip: the three check-in pages, dashboards and report pages share templates. Build one and reuse it.

Phase 7: Polish (hours 26 to 31)

- Check light and dark themes separately for contrast.

- Keyboard navigation, visible focus, screen-reader labels, adjustable text size.

- Desktop, tablet and mobile layouts.

- Every empty, loading and error state from the app flow.

Phase 8: Bug fixes (hours 29 to 34)

- Person 3 runs the tests and files bugs. You fix the ones labelled ui.

- Do not add new features after hour 34.

Phase 9: Demo (hours 33 to 36)

- Write the judge walkthrough: the main journey in a few steps.

- Check it on the live link, on a phone and a laptop.

## 5. Screen rules from the design brief

- Safety guidance is a page or panel, never hidden behind a modal, and never blocked by an incomplete profile.

- Never rely on color alone to show a status. Add a label or an icon.

- Keep the main action on each page obvious.

- Ask sensitive questions only when relevant, explain why, and make them optional where possible.

- Keep entered values when validation fails.

- Saving and consent actions are explicit. Nothing is saved or shared silently.

- Label every AI explanation clearly, and show the "What gets sent" preview before an AI call.

- Show sample records with a visible "Sample data" label.

- Use the exact FEMORA logo and botanical elements from the references. Do not redraw them.

## 6. Accessibility checklist

- Every control works with the keyboard, with a visible focus ring.

- Every field has a label and clear instructions.

- Error messages say what is wrong and how to fix it.

- Contrast is checked in light and dark themes separately.

- Text size can be changed.

- Headings and landmarks are in a sensible order for screen readers.

## 7. Who to ask

- Data or safety problem: Person 2.

- AI, content, report or deployment problem: Person 3.

- Contract change: all three, then bump the contract version.

## 8. Done when

- Every route in section 4 exists and works on mock data, then on real data.

- Both themes pass the contrast check.

- Desktop and mobile work, with a basic tablet check.

- Every empty, loading and error state is covered.

- A judge can finish the main journey without help.