# FEMORA — Person 2 Plan (Core Engine)

Your job: everything between the screens and the stored data. The data must always be correct, private and safe.

You build the engine that Person 1's screens call. You also lead the shared contract, because every other part depends on your function names and return shapes.

## 1. What you own

- Your folders: src/data, src/safety, src/journeys, src/crypto. You also lead src/contract and src/types.ts.

- You do not write: screens (Person 1), or the AI proxy, content, reports and deployment (Person 3).

- Your branch: engine. Merge to main through a pull request at least every 4 hours.

- Your merge goes first at final integration, because the screens and reports depend on it.

## 2. What you deliver

- Typed hooks and functions for every item in section 5 of the Integration Plan. Publish the signatures (types only) in hours 0 to 2, so Person 1 can build against mocks.

- A Dexie database with every table in the Backend Schema.

- One data-access module that is the only code allowed to touch Dexie, and always filters by the active profileId.

- Profiles, PIN and encryption.

- The safety rules engine.

- Cycle, pregnancy and trend calculations.

- Backup export and import.

## 3. Your tasks by phase

Phase 1: Setup (hours 0 to 2)

- Scaffold React 18 + Vite + TypeScript, React Router, Dexie and Zod.

- With the other two, write src/contract (enums, symptom IDs, Zod schemas) and freeze version 1.

- Publish the hook signatures as types.

Phase 2: Database (hours 2 to 6)

- Create the tables: profiles, healthProfile, journeyProfiles, checkins, records, appointments, notifications, bookmarks, recentlyViewed, consents, settings.

- Add the indexes from the schema, for example [profileId+journey+loggedAt].

- Build the data-access module and a lint rule that blocks direct Dexie imports elsewhere.

- Validate every write with its Zod schema. Return { ok: false, code: VALIDATION } for bad data.

- Write the two-profile test: one profile can never read, list, export or delete another's rows.

Phase 3: Profiles (hours 4 to 8)

- Create, list, switch and wipe profiles. Wiping runs in one transaction and removes every row with that profileId.

- Optional PIN of 4 to 6 digits. The PIN is never stored.

- Encryption: derive a key with PBKDF2 (SHA-256) and encrypt each payload with AES-GCM. Keep id, profileId, journey, type and the timestamp readable so filters and timelines work.

- Store only the salt, key settings and a check value (pinCheck) to verify the PIN.

- Lock and unlock. Clear the key from memory on lock and on profile switch. Auto-lock after 10 minutes of inactivity for PIN profiles.

- Encrypted backup export and import (femora-backup-v1), one file per profile.

- Request persistent storage with navigator.storage.persist().

Phase 4: Menstrual Health (hours 6 to 16)

- Cycle day, phase and next-period estimate. Always return it marked as an estimate, and return empty when data is missing or cycles are irregular.

- saveCheckin for menstrual check-ins, returning the saved row plus its SafetyResult. Return success only after the write finishes.

- Menstrual safety rules (section 4).

- Trend numbers for charts and for Person 3's AI payload (averages and counts only).

Phase 5: Maternity (hours 12 to 22)

- Pregnancy week and trimester from the due date or current week. Do not require a due date for a postpartum user.

- The pregnancy to postpartum switch. It updates the status and keeps every earlier record.

- Storage for the birth plan, hospital checklist items, questions for the doctor, and appointments, using records and appointments.

- Maternity safety rules.

Phase 6: Menopause and shared (hours 16 to 26)

- Menopause check-in logic and symptom trend numbers.

- Health history in healthProfile and treatment history in records.

- Journey switching: keep every record, ask only for missing stage-specific details, and never assume a stage from age.

- Menopause safety rules.

Phase 7: Polish (hours 26 to 31)

- Friendly errors for storage full, locked profile and failed writes.

- Wire up data export and individual record deletion.

- Fix bugs from testing.

Phase 8: Bug fixes (hours 29 to 34)

- Person 3 runs the tests and files bugs. You fix the ones labelled data.

- Re-run your own tests (section 6) after every fix.

Phase 9: Final checks (hours 33 to 36)

- Confirm the demo data loads, resets and backs up on the live link.

## 4. The safety rules engine

- A plain TypeScript module in src/safety, with no network calls and no AI.

- evaluateSafety(journey, payload) is synchronous and returns { level, ruleIds, messageKey, sourceId, reviewStatus }. Levels are none, info, seek_care and urgent.

- It runs first on every check-in. If a rule fires, Person 3 skips the AI explanation for that check-in.

- Every rule needs a credible source and a review flag. Write rules from established clinical guidance, and mark any not yet reviewed as pending.

- The engine never diagnoses and never decides how urgent something is by guessing. It only returns the predefined guidance.

- Write one test scenario per rule so safety behavior can be checked by hand.

- A rule that cannot run must never look like a "safe" result. If evaluation fails, return the fallback message that tells the user to contact a qualified professional or emergency service if symptoms may be urgent.

## 5. Data rules (from the Backend Schema)

- Every row has a profileId. Health rows also have a journey.

- Changing or adding a journey never deletes or merges rows.

- Timestamps are ISO strings in UTC.

- Sample rows carry isSample = true.

- Every write returns a result: { ok: true, data } or { ok: false, code, message } with a code from VALIDATION, STORAGE_FULL, LOCKED, NOT_FOUND.

- Notes and free text stay local.

## 6. Tests you write

- Profile isolation: two profiles cannot see each other's data.

- Schema checks: every record type accepts good data and rejects bad data (for example pain score 15).

- Backup round trip: export, wipe, import, then compare.

- PIN: wrong PIN fails, right PIN unlocks, no PIN is ever stored.

- Safety scenarios: one per rule.

- Failure handling: a full or locked store returns the right error code.

- Estimates: missing data returns empty, never a made-up number.

## 7. Handoffs

- To Person 1: the hook signatures in hour 2, then the real code as each phase finishes.

- To Person 3: the trend numbers and check-in data that buildAiPayload() reads, and the demo seed schema.

- From Person 3: the demo seed data, which you validate with your schemas.

## 8. Done when

- Every function in the contract exists and returns the agreed shape.

- All tests in section 6 pass.

- A profile's data can be exported, wiped and restored.

- Safety guidance appears first for flagged symptoms, and does not depend on AI or the network.

- No health data or credentials appear in any log.